## Slide 1: Open Fabric Interfaces Release Readiness
Sean Hefty

## Slide 2: OFI 1.0 Requirements
Status | Requirement (Notes)
1 | Mechanism for vendor extensions
0.2 | Unit test suite to validate APIs (~12 basic test programs available)
1 | Reference application (MPICH RDM netmod, OpenMPI DGRAM BTL / RDM MTL)
1 | Versioning mechanism
 | Defined release mechanism
1 | Documented and google-able man pages
1 | Upstream locations for source code and tar file release
1 | At least one provider (USNIC, PSM, Verbs, Sockets)

## Slide 3: OFI 1.0 Requirements
Endpoint | Atomic | CM | Msg | RMA | Tagged
DGRAM |  |  |  |  | 
Sockets | - | 1 | 1 | - | -
USNIC | - | 1 | 1 | - | -
MSG |  |  |  |  | 
Sockets | 1 | 1 | 1 | 1 | 1
USNIC | 0 | 1 | 1 | 0 | 0
Verbs | 1 | 1 | 1 | 1 | 0
RDM |  |  |  |  | 
PSM | 1 | 1 | 1 | 1 | 1
Sockets | 1 | 1 | 1 | 1 | 1
USNIC | 0 | 0 | 0 | 0 | 0
0 – no implementation
1 – implemented, but does not imply support for all options

## Slide 4: OFI 1.0 Issues
Issue | Status
Finish sockets provider | Implementation complete WW 51. Basic tests passing. MPI reference implementation TBD.
Verbs provider support for fi_*_attr | Verbs provider operational, but stale. Updates complete WW 51.
Add flow control mechanism | Proposals being discussed. Based on proposals interface changes would be minimal. Providers may need to be updated.
Environment variable support | Environment variables are a ‘hidden’ API. Proposals are under discussion in the libfabric issues. Should be able to defer.
Shared memory provider impact on API | Multiple requests have been made to support a shared memory provider. However, the completion interfaces and behavior may negatively impact performance.

## Slide 5: OFI 1.0 Issues
Issue | Status
EQ enhancements | 
Merge EQ event entries? | Under discussion. If accepted, EQ data structures would be merged.
Disambiguate FI_COMPLETE | Need to define multiple events, update providers and documentation.
Confusing interaction with wait sets | No proposed solution. May require small update to wait set interface
CQ clarification | 
Completion ordering | No proposed solution. Likely impact new attribute field, documentation, and provider updates.
RMA events at target side | No proposed solution. Likely impact new flag and documentation.