## Slide 1: OFV-WG Agenda Backlog Planning
February 17th, 2015
Liran Liss and Pavel Shamis

## Slide 2: Agenda
Backlog planning
Initial proposal
Discuss additional agenda items

## Slide 3: Backlog Planning
Dedicate time for this in each meeting
Introduce new items
  Provide clear title, description, and scope
  Determine priority
    High – high impact and/or working on this now
    Med – medium impact and/or planning to work on this in the near future
    Low – not a major feature or not in near term plans
Revisit backlog
  Extend discussion of existing items
  Harden agenda for next 2-3 meetings
    Get commitment from owners
  Rearrange backlog
    Reprioritize

## Slide 4: Proposal for Next Meeting(s)
24/2 – Verbs Extensions overview
  Framework
  Backward / forward compatibility
  Vendor specific extensions
3/3 – Towards standard SRIOV model and API for IB
  Virtualized networking in IB
  Introducing device-independent virtualization APIs
3/10 – RDMA container support

## Slide 5: Backlog
Meeting number | Item | Effort estimation (weeks) | Priority (high/med/low)
1 | Accelerated Verbs Framework | 1-2 | High
2 | RoCE address management | 1 | High
3 | Scalable SA overview | 2-3 | Med
4 | SoftRoCE | 1-2 | High
5 | QP packet pacing | 1 | High
6 | Fast connection management | 2-3 | High
7 | Standardize Verbs error codes | 1-2 | Med
8 | RDMA Bonding | 3-4 | High
9 | RoCE LAG | 1 | High
10 | Verbs versioning API | 2-3 | Med
11 | Verbs capability query framework | 1-2 | Med
12 | Ethernet APIs | 3-4 | High
13 | APM support for RDMACM | 1-2 | Med

## Slide 6: Thank You